# Project Planning Phase

# Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 6 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS36395 |
| Project Name | Automated Car Catalog System For Enhanced Showroom Management |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog Creation | USN-1 | As an admin, I can create a catalog named "Mahendra" with a description and global scope. | 2 | High | All |
| Sprint-1 | Category Setup | USN-2 | As an admin, I can create categories: Sudden, XUV, and Sports under the Mahendra catalog. | 2 | High | All |
| Sprint-1 | Catalog Items | USN-3 | As an admin, I can create Polo car item with description, pricing, and image under Sudden category. | 2 | Low | Chandra |
| Sprint-2 | Catalog Items | USN-4 | As an admin, I can create Thar and XUV700 catalog items with all required details (pricing, category, image, etc.). | 2 | Medium | Shaik Shajith |
| Sprint-2 | User Management | USN-5 | As an admin, I can create a user "sales person" with role "emp1". | 1 | High | All |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Role and Group Management | USN-6 | As an admin, I can create role emp1 and a group "showroom" with Abraham Lincoln as manager and members. | 2 | Medium | John |
| Sprint-3 | Custom Table Creation | USN-7 | As an admin, I can create a custom table "cars fulfillment" extending the Task table. | 2 | High | Bhargavi |
| Sprint-3 | Workflow Creation | USN-8 | As an admin, I can create and configure workflows for catalog approvals (salesperson, supervisor) and task creation for production/fulfillment. | 5 | High | All |
| Sprint-3 | Email Notification Setup | USN-9 | As an admin, I can configure notifications for booking approval and rejection with HTML templates and dynamic fields. | 3 | Medium | All |
| Sprint-4 | Portal Testing and Deployment | USN-10 | As a user, I can search and order catalog items through the Service Portal and view order status and notifications based on approval. | 3 | High | All |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 5 Days | 01 July 2026 | 05 July 2026 | 7 | 05 July 2025 |
| Sprint-2 | 7 | 5 Days | 06 July 2026 | 10 July 2026 | TBD | TBD |
| Sprint-3 | 10 | 6 Days | 11 July 2026 | 16 July 2026 | TBD | TBD |
| Sprint-4 | 3 | 4 Days | 17 July 2026 | 20 July 2026 | TBD | TBD |

Velocity:

If Sprint-1 = 7 story points in 5 days, then average velocity (story points/day) = 1.4 SP/day. Use this baseline for capacity planning in future sprints.